VAULT

Product Requirements Document

Version 2.0  |  Enhanced Edition

A Personal Resource & Productivity Hub

# 1. Product Overview

Vault is a centralized personal productivity and resource management web application designed to eliminate the fragmentation of digital information in modern knowledge workflows. Users currently scatter critical resources across a dozen disconnected tools — this platform unifies them into a single, powerful hub.

## 1.1 The Problem

Users store important resources across too many disconnected systems:

- Google Drive — documents and files

- Browser bookmarks — URLs with no context or search

- Phone notes — fragmented, hard to access on desktop

- PDFs and documents — difficult to retrieve by content

- Messaging apps — important links lost in chat history

- Random local folders — no global search or tagging

The result: time wasted searching, duplicated saves, and zero organizational structure.

## 1.2 The Solution

| Vault Is | Vault Is NOT |
| --- | --- |
| ✓ A Personal Resource & Productivity Hub | ✗ A file storage platform |
| ✓ A Second Brain Dashboard | ✗ A Google Drive clone |
| ✓ A Knowledge Management System | ✗ A basic TODO app |
| ✓ A fast, unified search layer over your digital life | ✗ A social network or sharing platform |
| ✓ A productivity OS for individuals | ✗ An enterprise collaboration tool |

## 1.3 Target Users

- Students — course materials, research, reference links

- Developers — documentation, code snippets, tech resources

- Researchers — papers, references, notes, citation management

- Productivity enthusiasts — GTD workflows, dashboards, habit tracking

- Self-learners — learning resources, roadmaps, progress tracking

- Content creators — inspiration boards, resource libraries, drafts

- Knowledge workers — reports, meeting notes, task management

# 2. Product Goals & Vision

## 2.1 Core Product Goals

| Goal | Description |
| --- | --- |
| Centralized Resource Management | Store all important links, notes, references, and productivity items in one place. Single source of truth for a user's digital knowledge. |
| Fast Retrieval | Users must find any important resource within 3 seconds using global search, filters, tags, or recent history. |
| Organized Workspace | Allow structured organization via folders, nested folders, tags, favorites, and drag-and-drop reordering. |
| Minimal Friction | Saving and organizing resources must require fewer than 3 clicks or keystrokes. Fast-add via command palette and browser extension. |
| Contextual Awareness | Resources should carry metadata, summaries, and relationships — not just raw URLs or file names. |
| Productivity Integration | Notes, TODOs, calendar events, and resources should interconnect into unified workflows. |

## 2.2 Long-Term Vision

Vault evolves in three distinct horizons:

| Horizon 1 (MVP) | Horizon 2 (Growth) | Horizon 3 (Vision) |
| --- | --- | --- |
| Personal Resource Manager - Auth & accounts - Folders & URL resources - Tags & search - Favorites & dashboard | Knowledge & Productivity - Notes & rich editor - TODO & Kanban board - Browser extension - UX enhancements | AI-Powered Personal OS - AI categorization & tagging - Natural language search - Collaboration & teams - Mobile app - Offline-first sync |

# 3. Technology Stack

## 3.1 Frontend

| Library / Tool | Purpose | Notes |
| --- | --- | --- |
| React.js 18+ | UI framework | Concurrent features, Suspense |
| Vite | Build tool | Fast HMR, optimized bundles |
| TailwindCSS v3 | Styling | Utility-first, JIT compiler |
| React Router DOM v6 | Client routing | Nested routes, lazy loading |
| Zustand | Global state | Lightweight, no boilerplate |
| TanStack Query v5 | Server state | Caching, background refetch |
| shadcn/ui | UI components | Accessible, customizable |
| Lucide React | Icons | Consistent icon set |
| Framer Motion | Animations | Gesture-driven transitions |
| dnd-kit | Drag & drop | Accessible, performant |
| React Hook Form | Form management | Perf-optimized validation |
| Zod (client) | Schema validation | Type-safe form schemas |
| date-fns | Date utilities | Tree-shakeable, immutable |
| Tiptap / ProseMirror | Rich text editor | Notes system (Phase 5) |

| ★ NEW | React Hook Form + Zod client-side validation added for type-safe, performant form handling across all input flows. |
| --- | --- |

| ★ NEW | Tiptap rich text editor for the Notes system — supports Markdown, code blocks, checklists, and slash commands. |
| --- | --- |

## 3.2 Backend

| Library / Tool | Purpose | Notes |
| --- | --- | --- |
| Node.js 20 LTS | Runtime | Long-term support |
| Express.js v5 | HTTP framework | Middleware-based architecture |
| JWT (jsonwebtoken) | Auth tokens | Access + refresh token pair |
| bcrypt | Password hashing | Salt rounds: 12 |
| Helmet | Security headers | XSS, CSP, HSTS |
| Zod (server) | Request validation | Schema-first validation |
| express-rate-limit | Rate limiting | Per-route and global limits |
| Multer | File uploads | Profile pictures, attachments |
| Sharp | Image processing | Thumbnail generation, resize |
| Bull / BullMQ | Job queues | Metadata fetch, AI tasks |
| Winston | Logging | Structured JSON logs |
| Cheerio / Puppeteer | Metadata scraping | OG tags, favicon, preview |
| OpenAI / Anthropic SDK | AI features | Phase 9 — categorization |

| ★ NEW | Bull/BullMQ job queue added for async metadata fetching — URL metadata scraping runs in background without blocking the API response. |
| --- | --- |

| ★ NEW | Sharp image processing for auto-generating thumbnails and optimizing favicon/preview images stored in Supabase Storage. |
| --- | --- |

## 3.3 Database & Infrastructure

| Service | Purpose | Notes |
| --- | --- | --- |
| PostgreSQL 15 | Primary database | ACID, full-text search |
| Supabase | DB hosting + auth | Realtime, Storage, Edge Fn |
| Supabase Storage | File/media storage | Thumbnails, attachments |
| Supabase Realtime | Live updates | Collaborative features |
| Redis (Upstash) | Caching & sessions | Query cache, rate limit store |
| Vercel | Frontend hosting | Edge CDN, auto-deploy |
| Render / Railway | Backend hosting | Docker, auto-scale |
| Cloudflare | CDN + DDoS protect | Asset delivery |
| Sentry | Error monitoring | Frontend + backend |
| PostHog / Mixpanel | Product analytics | Feature usage tracking |

| ★ NEW | Redis (Upstash) for caching frequent queries (search results, dashboard data) and storing refresh token blacklists. |
| --- | --- |

| ★ NEW | Sentry error monitoring and PostHog analytics added for observability and data-driven product iteration. |
| --- | --- |

# 4. System Architecture

## 4.1 High-Level Architecture

Vault follows a standard three-tier architecture with an asynchronous job layer:

Client Layer React SPA (Vercel) + Browser Extension ↕ HTTPS / REST API + WebSocket API Layer Node.js / Express (Render/Railway) ↕ SQL / Supabase SDK ↕ Redis SDK ↕ Job Queue Data Layer PostgreSQL (Supabase) ¦ Redis (Upstash) ¦ Supabase Storage ¦ BullMQ Workers

## 4.2 API Design Principles

- RESTful resource-based routing: /api/v1/{resource}

- Versioned endpoints from day one (/v1/) to allow non-breaking evolution

- Consistent JSON response envelope: { success, data, error, meta }

- Pagination on all list endpoints using cursor-based pagination

- Optimistic updates on client — server reconciles in background

- Rate limiting: 100 req/min (authenticated), 20 req/min (unauthenticated)

| ★ NEW | Cursor-based pagination (not offset) ensures consistent results as items are added/deleted during browsing sessions. |
| --- | --- |

# 5. Layout System

## 5.1 Top Navigation Bar

Fixed at top, always visible. Contains:

- Logo / brand wordmark — links to dashboard

- Global search bar — Cmd+K shortcut, instant results, filters

- Workspace selector — switch between personal workspaces

- Add (+) button — quick add resource, note, folder, or task

- Notifications bell — recent activity, reminders, shared items

- User profile / avatar — settings, account, logout

| ↑ ENH | Search bar upgraded to a command palette pattern — shows recent items, quick actions (Add Resource, New Note, etc.), and search results in a single overlay. |
| --- | --- |

## 5.2 Left Sidebar

Collapsible, resizable. Navigation items:

- Dashboard — personalized home with widgets

- Resources — root of the folder/resource tree

- Notes — dedicated notes section (Phase 5)

- TODOs — task management board (Phase 6)

- Favorites — starred items across all types

- Recent — chronological access history

- Tags — tag browser and manager

- Trash — soft-deleted items with restore/purge

- Settings — preferences, integrations, profile

| ★ NEW | Tags section added to sidebar for direct tag-based browsing — clicking a tag shows all items with that tag regardless of folder location. |
| --- | --- |

## 5.3 Main Content Area

- Dynamic rendering based on active route

- View toggle: Grid / List / Table views

- Breadcrumb navigation for nested folder drilling

- Sort bar: by name, date created, date modified, type

- Filter bar: by type, tags, date range, favorites

- Right-click context menu on all items

- Drag-and-drop reordering and folder movement

# 6. Theme System

## 6.1 Supported Themes

- Dark Mode (default)

- Light Mode

- System — auto-matches OS preference

- High Contrast — accessibility mode

| ★ NEW | System preference detection and High Contrast mode added for improved accessibility (WCAG 2.1 AA compliance target). |
| --- | --- |

## 6.2 Technical Requirements

- Persistent theme state via localStorage

- CSS variables for all color tokens — single source of truth

- Smooth transition on theme switch (200ms)

- No flash of unstyled content (FOUC) on first load

- All third-party components (shadcn/ui, Tiptap) must respect theme tokens

# 7. Authentication System

## 7.1 Authentication Flow

- Email + password registration and login

- Access token: short-lived JWT (15 minutes)

- Refresh token: long-lived (7 days), stored in httpOnly cookie

- Silent token refresh via axios interceptor on 401 responses

- Protected routes: unauthenticated users redirected to /login

- Session invalidation on logout (refresh token blacklisted in Redis)

| ★ NEW | Refresh token rotation with Redis blacklist: every token refresh issues a new pair and invalidates the old refresh token — prevents replay attacks. |
| --- | --- |

## 7.2 Future Auth Enhancements

- OAuth 2.0: Google, GitHub sign-in (Phase 3 enhancement)

- Magic link / passwordless email login

- Two-factor authentication (TOTP) — Phase 7

- SSO for team/enterprise accounts — Phase 10

| ★ NEW | OAuth Google/GitHub login significantly reduces friction for the developer and tech-savvy target audience. |
| --- | --- |

# 8. Database Design

## 8.1 Core Tables

| Table | Key Columns | Notes |
| --- | --- | --- |
| users | id, name, email, password_hash, avatar_url, preferences (JSONB) | preferences stores theme, default view, notification settings |
| items | id, title, type, url, description, icon, thumbnail, parent_id, user_id, workspace_id, is_favorite, is_deleted, position, metadata (JSONB) | Unified item model — folder, url, note, todo all share this table |
| tags | id, name, color, user_id, icon | User-scoped tags with color coding and optional icon |
| item_tags | item_id, tag_id, created_at | Junction table — many-to-many items to tags |
| workspaces | id, name, user_id, icon, color, is_default | NEW: Multiple workspaces per user for context switching |
| notes | id, item_id, content (JSONB), format, word_count, reading_time | NEW: Rich note content stored as Tiptap JSON |
| todos | id, item_id, status, priority, due_date, reminder_at, parent_todo_id | NEW: Task-specific fields; parent_todo_id for sub-tasks |
| activity_log | id, user_id, item_id, action, metadata (JSONB), created_at | NEW: Tracks opens, edits, shares for Recent and analytics |
| snippets | id, item_id, content, language, is_runnable | NEW: Code snippet storage with syntax highlighting |
| refresh_tokens | id, user_id, token_hash, expires_at, revoked_at | NEW: Refresh token management and rotation |

| ★ NEW | workspaces table enables context-switching between work, personal, and project contexts without mixing resources. |
| --- | --- |

| ★ NEW | activity_log table powers the Recent section, time-based analytics, and future AI personalization features. |
| --- | --- |

## 8.2 Key Database Indexes

- items(user_id, is_deleted, parent_id) — primary browsing query

- items(user_id, is_favorite) — favorites page

- items(title) with GIN tsvector index — full-text search

- item_tags(tag_id) — tag-based filtering

- activity_log(user_id, created_at) — recent items feed

# 9. Phase-by-Phase Feature Specifications

| Phase 1: Foundation & Authentication |  |
| --- | --- |
| Goal | Build a production-grade application shell with secure authentication, persistent theming, and responsive layout. |
| Features | - Frontend project setup: Vite + React + TailwindCSS + shadcn/ui - Backend project setup: Express.js + PostgreSQL + Supabase - Environment configuration: .env management, secrets handling - JWT auth system: signup, login, logout, refresh token rotation - Protected route middleware (frontend + backend) - Password encryption: bcrypt with salt rounds 12 - Top navigation bar component (fully responsive) - Collapsible left sidebar with navigation links - Dark / Light / System theme system with localStorage persistence - Responsive layout for desktop, tablet, mobile - Basic error handling and loading states - API health check endpoint - Rate limiting on auth endpoints (5 req/min per IP) |
| Deliverable | Authenticated application shell ready for feature development. |

| Phase 2: Resource Management System |  |
| --- | --- |
| Goal | Build the core resource management MVP — folders, URL resources, metadata fetching, and multiple views. |
| Features | - FOLDER SYSTEM: Create, rename, delete, move folders - FOLDER SYSTEM: Nested folders (unlimited depth) with breadcrumb nav - FOLDER SYSTEM: Folder color coding and icon selection - RESOURCE SYSTEM: Add resource with URL — auto-fetch metadata (title, favicon, OG image) - RESOURCE SYSTEM: Edit resource (title, description, URL, tags) - RESOURCE SYSTEM: Delete resource (soft delete → Trash) - RESOURCE SYSTEM: Drag-and-drop items between folders - RESOURCE SYSTEM: Bulk select and bulk actions (move, delete, tag) - RESOURCE SYSTEM: Favorite / unfavorite any item - VIEWS: Grid view (card layout with thumbnail) - VIEWS: List view (compact rows with metadata) - VIEWS: Table view (sortable columns) - METADATA: Background job fetches Open Graph title, description, favicon, preview image - METADATA: Manual override — user can edit any auto-fetched field - CONTEXT MENU: Right-click menu on items (open, edit, move, favorite, delete) - WORKSPACE: Support for multiple personal workspaces |
| Deliverable | Functional personal resource manager with beautiful card and list views. |

| Phase 3: Search & Organization |  |
| --- | --- |
| Goal | Build fast, intelligent resource discovery and organization infrastructure. |
| Features | - GLOBAL SEARCH: Full-text PostgreSQL search across title, description, URL, notes content - GLOBAL SEARCH: Real-time instant search with debounce (200ms) - GLOBAL SEARCH: Search result grouping by type (folders, resources, notes, tasks) - GLOBAL SEARCH: Keyboard navigation within search results - ADVANCED FILTERS: Filter by type, date range, tags, favorites, workspace - TAG SYSTEM: Create, edit, delete, color-code tags - TAG SYSTEM: Multi-tag on any item (resources, notes, folders, tasks) - TAG SYSTEM: Tag autocomplete on input - TAG SYSTEM: Tag usage statistics (count per tag) - SORTING: Sort by name, date created, date modified, type, manual order - RECENT: Chronological activity feed — recently viewed, edited, created - RECENT: Per-type filter on Recent view - OAUTH: Google and GitHub sign-in integration |
| Deliverable | Fast, scalable resource retrieval with comprehensive filtering and tagging. |

| Phase 4: Dashboard System |  |
| --- | --- |
| Goal | Create a personalized, data-rich homepage that surfaces the right information immediately. |
| Features | - WIDGETS: Recent items (last 10 opened/edited) - WIDGETS: Favorites strip (quick-access pinned items) - WIDGETS: Continue working — items edited in last 24 hours - WIDGETS: Today's tasks — pending TODOs due today (from Phase 6) - WIDGETS: Quick stats — total resources, notes, tasks, storage used - WIDGETS: Tag cloud — most-used tags with item counts - QUICK ACTIONS: Add resource, new note, new folder, new task buttons - CUSTOMIZATION: Drag-and-drop widget reordering - CUSTOMIZATION: Toggle widgets on/off per user preference - GREETING: Time-aware greeting with productivity tip - ACTIVITY CHART: Weekly resource-add activity sparkline |
| Deliverable | Personalized, customizable productivity homepage. |

| Phase 5: Notes System |  |
| --- | --- |
| Goal | Transform the platform into a knowledge management system with first-class note-taking. |
| Features | - EDITOR: Tiptap/ProseMirror rich text editor with slash commands (/) - EDITOR: Markdown input with live preview toggle - EDITOR: Code blocks with syntax highlighting (50+ languages) - EDITOR: Checklists / task lists within notes - EDITOR: Tables in notes - EDITOR: Image upload and inline embedding - EDITOR: Inline mentions — link to other resources, notes, or tasks - EDITOR: Collapsible sections / callout blocks - ORGANIZATION: Notes live as items — same folder/tag/search system - LINKING: Bi-directional linking between notes (backlinks panel) - LINKING: Auto-detect and link URLs to existing resources in vault - METADATA: Auto word count, reading time estimate - EXPORT: Export note as Markdown, HTML, or PDF - TEMPLATES: Predefined note templates (meeting notes, daily journal, research) |
| Deliverable | Integrated, powerful note-taking system deeply linked with the resource manager. |

| Phase 6: TODO & Productivity System |  |
| --- | --- |
| Goal | Build an integrated task management system that connects directly to notes and resources. |
| Features | - TASKS: Create, edit, delete tasks with title, description, priority, due date - TASKS: Sub-tasks (one level deep) with progress rollup - TASKS: Task status: Backlog, In Progress, Done, Archived - TASKS: Priority levels: Critical, High, Normal, Low - TASKS: Link tasks to resources or notes (resource-task relationship) - TASKS: Recurring tasks (daily, weekly, monthly) - KANBAN: Drag-and-drop Kanban board view by status - KANBAN: Customizable columns / swim lanes - LIST VIEW: Filterable task list with sort by due date, priority, status - CALENDAR: Monthly calendar view of task due dates - REMINDERS: Browser push notifications for due tasks - REMINDERS: Email digest (daily/weekly summary of pending tasks) - REPORTING: Task completion rate, overdue count, daily completion streak |
| Deliverable | Integrated task management that connects to notes and resources in one unified system. |

| Phase 7: UX Enhancements & Accessibility |  |
| --- | --- |
| Goal | Elevate the application to premium, keyboard-first productivity experience. |
| Features | - COMMAND PALETTE: Cmd+K overlay with fuzzy search across all items and actions - COMMAND PALETTE: Custom commands — run any action without mouse - KEYBOARD SHORTCUTS: Full shortcut map (Cmd+N new, Cmd+F search, etc.) - KEYBOARD SHORTCUTS: Shortcut reference overlay (? key) - DRAG & DROP: Reorder items within folders - DRAG & DROP: Move items across folders with ghost drag preview - ANIMATIONS: Page transition animations (Framer Motion) - ANIMATIONS: Micro-interactions on hover, click, expand, collapse - ACCESSIBILITY: WCAG 2.1 AA compliance — keyboard navigation, ARIA labels - ACCESSIBILITY: High contrast theme mode - ACCESSIBILITY: Focus trap in modals, skip-to-content link - TWO-FACTOR AUTH: TOTP-based 2FA for account security - ONBOARDING: Interactive onboarding tour for new users - OFFLINE: Service worker for offline read access to cached items |
| Deliverable | Premium, accessible, keyboard-driven productivity experience. |

| Phase 8: Browser Extension [NEW PHASE] |  |
| --- | --- |
| Goal | Enable seamless resource capture from anywhere on the web without context switching. |
| Features | - SAVE PAGE: One-click save current tab as resource to Vault - SAVE PAGE: Auto-detect and pre-fill metadata (title, description, favicon) - QUICK ADD: Extension popup for fast resource add with folder/tag selection - SNIPPET CAPTURE: Select text on any page and save as snippet to Vault - HIGHLIGHT: Highlight text on any page and link to a note in Vault - READING LIST: Right-click to add page to Reading List (special tag) - CONTEXT AWARE: Suggest relevant tags based on page content - SEARCH IN VAULT: Search Vault resources from extension popup - BROWSERS: Chrome, Firefox, Edge support |
| Deliverable | Browser-integrated resource capture workflow — save anything, anywhere, instantly. |

| Phase 9: AI-Powered Features [NEW PHASE] |  |
| --- | --- |
| Goal | Add intelligent automation to reduce manual organization overhead and surface hidden connections. |
| Features | - AUTO-CATEGORIZE: AI suggests folder placement when adding a resource - AUTO-TAG: AI suggests 3-5 relevant tags based on URL content and existing tags - SUMMARIES: Auto-generate a 2-3 sentence summary of any URL resource - SUMMARIES: AI-powered note summarization - NATURAL LANGUAGE SEARCH: 'Show me Python tutorials I saved last month' - SEMANTIC SEARCH: Vector similarity search across all content - DUPLICATE DETECTION: Flag near-duplicate resources with merge suggestion - SMART COLLECTIONS: AI-generated dynamic collections ('Everything about React') - WRITING ASSIST: AI writing suggestions in the notes editor - CHAT WITH VAULT: Ask questions across all your saved resources (RAG) |
| Deliverable | AI-powered intelligent organization that learns from user behavior. |

| Phase 10: Collaboration & Teams [NEW PHASE] |  |
| --- | --- |
| Goal | Enable secure multi-user collaboration while preserving the individual-first experience. |
| Features | - SHARED WORKSPACES: Invite users to a shared workspace - ROLE MANAGEMENT: Owner, Editor, Viewer, Commenter roles - COMMENTS: Threaded comments on any item (resource, note, task) - MENTIONS: @mention collaborators in notes and comments - ACTIVITY FEED: Shared workspace activity — who added/edited what - PERMISSIONS: Per-folder and per-item visibility controls - SHARING: Generate public shareable links for resources or notes - TEAM DASHBOARD: Shared dashboard with team task overview - AUDIT LOG: Full history of changes in shared workspaces |
| Deliverable | Collaborative productivity environment that scales from solo to team use. |

# 10. New Features Proposed

The following features are proposed additions beyond the original PRD scope, designed to differentiate Vault from generic bookmarking tools.

## 10.1 Code Snippets Manager

| ★ NEW | NEW FEATURE — A dedicated code snippet store, separate from notes, with language detection, syntax highlighting, and run-in-browser for simple scripts. |
| --- | --- |

- Save code snippets as first-class items alongside URLs and notes

- Language auto-detection with 50+ syntax highlighting themes

- Copy-to-clipboard with one click

- Search snippets by language, tags, or content

- Browser extension: select code on any page and save as snippet

- Organize snippets in folders alongside other resources

## 10.2 Reading List & Read-Later Queue

| ★ NEW | NEW FEATURE — Dedicated reading list with read-progress tracking and estimated reading time, inspired by Pocket/Instapaper. |
| --- | --- |

- One-click 'Save to Reading List' from extension or dashboard

- Estimated reading time auto-calculated from page content

- Mark items as Read / Unread / In Progress

- Archive completed reads with a completion timestamp

- Weekly digest email: 'You have 5 unread items'

- Offline reading mode via cached page content

## 10.3 Collections / Smart Boards

| ★ NEW | NEW FEATURE — Pinterest-style collections that group items across folders and types into visual boards, manually curated or AI-suggested. |
| --- | --- |

- Create named collections (e.g., 'React Learning Path', 'Side Project Resources')

- Add any item (resource, note, snippet, task) to a collection

- Collections visible in sidebar and searchable

- Share a collection as a public page (Phase 10)

- AI Smart Collections: auto-cluster related items (Phase 9)

## 10.4 Daily Journal / Logbook

| ★ NEW | NEW FEATURE — A lightweight daily journaling system integrated into the Notes system, with automatic date-based organization and weekly reflections. |
| --- | --- |

- Daily log auto-created at start of each day

- Quick-capture box at top of dashboard for fast daily notes

- Weekly review template auto-populates with completed tasks and added resources

- Searchable across all journal entries

- Link journal entries to resources, tasks, or notes

## 10.5 Resource Expiry & Health Monitor

| ★ NEW | NEW FEATURE — Background monitoring of saved URLs to detect dead links (404, domain expired) and notify users to update or remove stale resources. |
| --- | --- |

- Weekly background job checks all saved URLs for HTTP status

- Broken links flagged with a warning badge in the UI

- Bulk 'Clean Up' screen shows all broken/redirected links

- Suggest archive.org snapshot as fallback for dead links

## 10.6 Focus Mode / Pomodoro Integration

| ★ NEW | NEW FEATURE — Built-in focus timer (Pomodoro technique) that locks the interface to a single task or resource collection, minimizing distraction. |
| --- | --- |

- Start a Pomodoro session tied to a specific task or project

- Focus mode dims non-relevant sidebar items

- Timer visible in top bar with session count

- Session log stored in activity history

- Integration with TODOs — mark tasks done during session

## 10.7 Import / Export & Integrations

| ★ NEW | NEW FEATURE — One-click import from major bookmark managers and note apps to lower switching cost for new users. |
| --- | --- |

- IMPORT: Browser bookmarks (HTML export from Chrome/Firefox/Safari)

- IMPORT: Notion pages via Notion API integration

- IMPORT: Pocket / Instapaper reading list export

- IMPORT: Raindrop.io CSV export

- EXPORT: Full Vault export as JSON or ZIP (data portability)

- EXPORT: Export any folder as shareable HTML page

- WEBHOOKS: Zapier / Make.com integration for automation

# 11. Non-Functional Requirements

| Category | Requirement | Target Metric |
| --- | --- | --- |
| Performance | Page initial load time | < 2s on 4G connection |
| Performance | Search response time | < 300ms (indexed PostgreSQL) |
| Performance | API response time (p95) | < 200ms for standard queries |
| Performance | Dashboard widget load | < 1s with TanStack Query cache |
| Security | Password storage | bcrypt, min 12 salt rounds |
| Security | JWT token lifespan | Access: 15min, Refresh: 7 days |
| Security | HTTPS enforcement | All environments, HSTS header |
| Security | SQL injection prevention | Parameterized queries throughout |
| Security | XSS prevention | DOMPurify on all user content |
| Security | Rate limiting | 100 req/min auth, 20 req/min public |
| Reliability | API uptime SLA | > 99.5% monthly |
| Reliability | Database backups | Daily automated, 30-day retention |
| Scalability | Database design | Supports 10,000 items per user |
| Scalability | Search index | PostgreSQL full-text, GIN indexed |
| Accessibility | WCAG compliance | 2.1 AA for all core flows |
| Responsiveness | Breakpoints supported | 320px mobile to 4K desktop |

# 12. MVP Scope

| MVP Included | MVP Excluded |
| --- | --- |
| Authentication (signup/login/logout) | AI features (Phase 9) |
| Folder system (nested, color-coded) | Browser extension (Phase 8) |
| URL resource manager | Notes system (Phase 5) |
| Automatic metadata fetching | TODO & Kanban (Phase 6) |
| Grid, List, and Table views | Collaboration & teams (Phase 10) |
| Right-click context menus | Mobile native app |
| Tag system (create, assign, browse) | Offline mode |
| Full-text global search | Import/export integrations |
| Favorites system | Focus mode / Pomodoro |
| Personalized dashboard with widgets | Reading list advanced features |
| Trash with restore/purge | Advanced analytics |
| Dark/Light/System theme | Public sharing pages |
| Multiple personal workspaces |  |
| Keyboard shortcuts (basic set) |  |

# 13. Long-Term Vision

"A Unified Personal Operating System" One platform. Every resource. Every idea. Every task.

Vault's long-term vision is to become the single productivity layer that replaces the fragmented toolchain of modern knowledge workers. Instead of switching between Notion, Pocket, Chrome bookmarks, GitHub Gists, Todoist, and Google Drive — everything lives, connects, and searches inside Vault.

The platform achieves this by treating all knowledge artifacts — URLs, notes, tasks, snippets, files — as first-class items in a unified data model. AI layers atop this model to surface the right resource at the right time, without manual organization overhead.

## 13.1 Five-Year North Star Metrics

- Average user stores 1,000+ resources, 200+ notes, 500+ tasks in Vault

- Users spend < 5 seconds finding any previously-saved resource

- 80% of resources are auto-organized by AI without manual folder placement

- Vault is the first app opened every morning by its users

- Teams of up to 20 use Vault as their shared knowledge base

## 13.2 Platform Expansion Roadmap

- Mobile apps (iOS + Android) with offline-first sync — Year 2

- Desktop app (Electron/Tauri) with global capture shortcut — Year 2

- Public API for developers to build integrations — Year 2

- Vault for Teams — shared workspaces with billing — Year 3

- Vault AI — standalone AI assistant that knows your entire knowledge base — Year 3

- Vault Publish — share notes and collections as beautiful public pages — Year 4

End of Document  —  Vault PRD v2.0